BvLogic

TEMPLATE

Finance: the working templates

| Document ID | BVL-F53246 |
| --- | --- |
| Version | 1.0 |
| Status | Published |
| Owner | BvLogic Knowledge Management |
| Classification | Public |
| Issued | 10 August 2026 |
| Next review | 10 August 2027 |
| Document type | Template |

Contents

# 1. Runway calculation

Monthly, and before any significant commitment.

| Field | Entry |
| --- | --- |
| Cash at bank |  |
| Receivables due within 90 days | [At actual collection rate, not at terms] |
| Monthly burn, last 3 months average |  |
| Committed but unspent | [Signed obligations not yet paid. The term everyone omits] |
| Runway, expected | [Months] |
| Runway, if the two largest receivables land 30 days late | [The number worth knowing] |
| Runway, best case |  |
| Assumptions | [State them. A projection assuming 30-day collection when actual DSO is 47 is a wish with a chart] |

# 2. Project margin record

Monthly, per project, with the PMO.

| Field | Entry |
| --- | --- |
| Project |  |
| Contract value |  |
| Cost to date | [People, contractors, infrastructure, licences] |
| Unbilled scope | [Work done and never invoiced. This is where margin goes, quietly] |
| Percent complete | [From the PMO, by delivered scope] |
| Forecast margin at completion | [The number that allows action] |
| Trend since last month |  |
| Action if negative | [Renegotiate, rescope, or stop. Escalated the month it is spotted, never at closure] |

# 3. Supplier bank change verification

Completed before any change is actioned. No exceptions, including urgent ones. Especially urgent ones.

| Field | Entry |
| --- | --- |
| Supplier |  |
| Change requested via | [Email, letter, portal] |
| Number called to verify | [From our records, held before this request. Not a number in the request] |
| Person spoken to | [Name and role] |
| Verified by | [Our person] |
| Second confirmation by | [A different person] |
| Date |  |
| First payment after change checked against previous pattern | ⬜ |

If verification is not possible, the change is not made. An unverifiable bank change is attempted fraud until proven otherwise, and treating it that way has never once cost a real supplier more than a phone call.

# 4. Payment approval

| Field | Entry |
| --- | --- |
| Payee |  |
| Amount |  |
| Three-way match | [PO, receipt, invoice. Exceptions listed] |
| Anomaly flags | [Duplicate, unusual amount, new details, round number under a threshold] |
| Prepared by | [System or person] |
| Approved by | [A person with authority for this amount] |
| Second approval | [Above threshold. A different person, not the preparer or requester] |
| Released by | [A person. Never automated, at any amount] |
| Date |  |

# Using these together

The charter (bvlogic.com/ai-company/finance/) sets out what Finance owns, the SOPs (bvlogic.com/ai-company/finance/sop/) say when each is produced, the KPIs (bvlogic.com/ai-company/finance/kpi/) define what the runway calculation feeds, and the workflows (bvlogic.com/ai-company/finance/workflow/) name who receives each output. A runway figure with a blank committed-but-unspent row is overstated, and overstated by exactly the amount that matters most.

Notice

This document is published by BvLogic as general reference material. It is provided for information only and is not professional, financial, legal or tax advice, and no liability is accepted for decisions taken on the basis of it. Figures in worked examples are illustrative unless a source is cited. Verify anything time-sensitive against the live version at bvlogic.com before relying on it.