BvLogic

SOP

Research and Innovation: standard operating procedures

| Document ID | BVL-CE6071 |
| --- | --- |
| Version | 1.0 |
| Status | Published |
| Owner | BvLogic Knowledge Management |
| Classification | Public |
| Issued | 10 August 2026 |
| Next review | 10 August 2027 |
| Document type | Sop |

Contents

# SOP 1: Question intake

Run: on every proposed question.

| Test | Fails if |
| --- | --- |
| Would the answer change a decision? | Nobody can name the decision |
| Is the decision ours to make? | It belongs to a customer or a vendor |
| Has it been answered before? | The prior-work record already contains it |
| Can it be settled in six weeks? | If not, decompose it or decline it |

The first test rejects most of the queue, and that is what makes the rest of the function affordable. Interesting is not the bar; decision-changing is.

# SOP 2: Experiment design

Run: before any work starts.

The cheapest test that could plausibly settle the question. Not the most rigorous, the cheapest

sufficient one.

The kill criterion, written and agreed in advance. What result would make us stop.

A time box, with a date it ends regardless of progress.

What we predict. Recorded before the run, because a prediction written afterwards always matches.

Kill criteria written afterwards are not kill criteria. They become descriptions of whatever happened, and the experiment can then never fail.

# SOP 3: Replication

Run: on every positive result, before it leaves the function.

Re-run independently, by someone who did not run it the first time.

Most reversals happen here. That is not a defect of the process, it is the process working: a positive result that survives replication is worth acting on, and one that does not would have cost far more downstream.

# SOP 4: The negative-results record

Run: on every killed experiment, before it is closed.

| Field | Why |
| --- | --- |
| The question | So it is findable when asked again |
| What we tried | So the next attempt is different |
| What it cost | So the value of not repeating it is visible |
| Why it failed | Distinguishing "does not work" from "did not work for us, this way, then" |
| What would have to change | The condition for revisiting. Without it, a no becomes permanent by accident |

An experiment closed without a write-up has been paid for and not banked. This is the single most valuable procedure in this function and the easiest to skip.

# SOP 5: Handover to product

Run: when a finding is ready to become something.

Replicated.

Written up so someone who was not there can act on it.

Handed to AI Engineering and Product or to AI Strategy, who decide whether it becomes work.

The research team does not productise its own finding. The team that proved something works

is the worst judge of whether it is ready.

# Escalation

| Situation | Goes to |
| --- | --- |
| An experiment past its time box | Kill it, or a named person extends it in writing |
| A result that changes strategy | CEO and AI Strategy, immediately |
| A finding with commercial value | Product, with Legal consulted on anything protectable |
| Nobody outside the function is asking questions | CEO. The queue has drifted from what the company needs |

Notice

This document is published by BvLogic as general reference material. It is provided for information only and is not professional, financial, legal or tax advice, and no liability is accepted for decisions taken on the basis of it. Figures in worked examples are illustrative unless a source is cited. Verify anything time-sensitive against the live version at bvlogic.com before relying on it.