BvLogic

TEMPLATE

Test Plan

| Document ID | BVL-ADA080 |
| --- | --- |
| Version | 1.0 |
| Status | Published |
| Owner | BvLogic Knowledge Management |
| Classification | Public |
| Issued | 18 August 2026 |
| Next review | 18 August 2027 |
| Document type | Template |

Contents

A test plan exists to make two things explicit before anyone is under pressure: what "tested"

means for this release, and who decides to ship when the answer is imperfect. Everything else

is supporting detail.

Release / feature: _______________ Owner: _______________  Date: _______ Target release date: _______

# 1. Scope

What is being tested: _______________

What is explicitly NOT being tested, and why: _______________

The second line is the one that prevents an argument later. Untested areas are acceptable; untested areas that everyone assumed were covered are not.

Change summary: what is actually different in this release: _______________

# 2. Risk-based priorities

Test where failure would be worst, not where testing is easiest.

| Area | Likelihood of defect | Impact if it fails | Priority | Depth of testing |
| --- | --- | --- | --- | --- |
|  | high / med / low | high / med / low | 1-3 |  |

The three things that must not break: _______________

# 3. Environments

| Environment used |  |
| --- | --- |
| How it differs from production |  |
| Integrations: real or stubbed |  |
| Who else is using it during this window |  |

List the differences from production honestly. Most "it worked in test" incidents trace to a difference someone knew about and did not think mattered, a smaller dataset, a stubbed dependency, different configuration, a single instance instead of several.

# 4. Test data

| Source of test data |  |
| --- | --- |
| Contains personal data | yes / no |
| If yes: masked or synthetic? approved by? |  |
| Covers realistic volume | yes / no |
| Covers awkward real cases (long names, unusual characters, edge dates) | yes / no |

Test data that is too clean is the most common reason a defect reaches production. Real data is messy in ways nobody invents.

# 5. What will be run

| Type | Included | Automated | Who | Notes |
| --- | --- | --- | --- | --- |
| Unit |  |  |  |  |
| Integration |  |  |  |  |
| End-to-end (key journeys) |  |  |  |  |
| Regression |  |  |  |  |
| Performance |  |  |  |  |
| Security |  |  |  |  |
| Accessibility |  |  |  |  |
| Compatibility (browsers, devices) |  |  |  |  |
| Exploratory |  |  |  |  |

Key user journeys that must pass: _______________

Leave room for exploratory testing. Scripted tests confirm what you thought of; exploratory testing finds what you did not, and it consistently finds the more interesting defects.

# 6. Entry criteria

[ ] Build deployed to the test environment

[ ] Test data loaded

[ ] Smoke test passes

[ ] Known blocking defects from the previous cycle resolved

# 7. Exit criteria: agree these BEFORE testing starts

| No open defects of severity |  |
| --- | --- |
| Maximum open medium defects |  |
| Key journeys passing | all / ___% |
| Automated suite | green |
| Performance within |  |
| Who signs off |  |

Agreeing exit criteria under deadline pressure produces criteria shaped to whatever the current state happens to be. Agree them while the answer is still hypothetical.

# 8. Defect handling

| Severity | Definition | Response |
| --- | --- | --- |
| Critical |  | fix before release |
| High |  |  |
| Medium |  |  |
| Low |  | log, schedule |

Who arbitrates severity disagreements: _______________

# 9. Regression risk

What this change could break that is unrelated to it: _______________

Shared components touched: _______________

Areas with a history of breaking: _______________

# 10. Sign-off

|  | Name | Date | Decision |
| --- | --- | --- | --- |
| Testing complete |  |  |  |
| Known issues accepted by |  |  |  |
| Go / no-go |  |  |  |

Known issues shipped, with reasons: _______________

Shipping with known defects is normal and legitimate. Shipping with known defects that were never written down is how the same problem is rediscovered by a customer three weeks later.

Notice

This document is published by BvLogic as general reference material. It is provided for information only and is not professional, financial, legal or tax advice, and no liability is accepted for decisions taken on the basis of it. Figures in worked examples are illustrative unless a source is cited. Verify anything time-sensitive against the live version at bvlogic.com before relying on it.